PlasFlow v2: Complete Development Roadmap

Executive Summary

Transform PlasFlow from a simple plasmid classifier into a comprehensive plasmid/chromosome analysis platform with long-read support, functional annotation, risk assessment, and visualization capabilities.

🎯 Core Objectives

1. Extended Input Support

- Short-read assemblies (existing)

- Long-read assemblies (Nanopore, PacBio)

- Complete genomes

- Hybrid assemblies

- Assembly graphs (for circularity detection)

2. Enhanced Classification

- Plasmid vs chromosome

- Phage detection

- Archaea support (missing in v1)

- Confidence scoring with uncertainty quantification

- Multi-class taxonomy-aware predictions

3. Comprehensive Annotation

- Antibiotic Resistance Genes (ARGs)

- Metal/Biocide Resistance (BacMet)

- Mobile Genetic Elements (MGEs)

- Virulence Factor Genes (VFGs)

- Mobility typing (MOB-suite)

- Replicon typing

- Host taxonomy assignment

4. Risk Assessment Framework

- Automated risk scoring (0-10 scale)

- Evidence-based reporting

- Clinical/environmental context

5. Rich Visualization

- Circular plasmid maps

- Genome plots with annotations

- Comparative synteny views

- Interactive HTML reports

🏗️ Technical Architecture

Modern Stack

Language: Python 3.10+

ML Framework: PyTorch 2.x (or TensorFlow 2.x)

Dependencies:

- BioPython

- scikit-learn 1.5+

- pandas, numpy

- plotly/matplotlib for viz

- FastAPI (optional web interface)

Containerization: Docker + Conda

Testing: pytest with CI/CD

Documentation: Sphinx + MkDocs

Hybrid ML Model Architecture

┌─────────────────────────────────────────────────────┐

│                  Input Sequence                      │

└─────────────────┬───────────────────────────────────┘

│

┌─────────┴─────────┐

│                   │

┌─────▼──────┐     ┌─────▼──────┐     ┌──────────┐

│ Branch A:  │     │ Branch B:  │     │Branch C: │

│ K-mer      │     │ Gene       │     │Structural│

│ Embeddings │     │ Content    │     │Features  │

│            │     │            │     │          │

│ CNN/       │     │ Hallmark   │     │ GC%,     │

│ Transformer│     │ genes:     │     │ Coverage,│

│            │     │ - ARGs     │     │ Length,  │

│            │     │ - rep/mob  │     │ Circular │

└─────┬──────┘     │ - MGEs     │     └────┬─────┘

│            └─────┬──────┘          │

│                  │                 │

└──────────┬───────┴─────────────────┘

│

┌──────▼──────┐

│   Fusion    │

│   Layer     │

└──────┬──────┘

│

┌──────────▼───────────┐

│  Output Heads:       │

│  - Classification    │

│  - Confidence        │

│  - Taxonomy hint     │

└──────────────────────┘

📋 Detailed Pipeline

Step 1: Input & Preprocessing

# Pseudocode structure

class PreprocessingModule:

def __init__(self):

self.min_length = 1000  # configurable

self.error_corrector = None  # for long reads

def process(self, input_fasta, read_type='short'):

sequences = self.load_fasta(input_fasta)

if read_type == 'long':

sequences = self.polish_long_reads(sequences)

sequences = self.filter_by_length(sequences)

circular = self.detect_circularity(sequences)

coverage = self.extract_coverage(sequences)  # optional

return {

'sequences': sequences,

'circular': circular,

'coverage': coverage

}

Tasks:

- [ ] FASTA parser with validation

- [ ] Circularity detection (overlap search, assembly graph analysis)

- [ ] Coverage extraction from headers or BAM files

- [ ] Long-read polishing integration (medaka, racon)

- [ ] Quality control reporting

Step 2: Classification (PlasFlow v2 Core)

2.1 Feature Extraction

class FeatureExtractor:

def extract_kmer_features(self, sequence, k=5):

# Generate k-mer frequency vectors

# Consider using k=4,5,6 and concatenating

pass

def extract_gene_features(self, sequence):

# ORF calling with prodigal

# Search for hallmark genes:

# - rep genes (replication)

# - mob genes (mobility)

# - ARGs

# - MGEs (IS elements, transposases)

pass

def extract_structural_features(self, sequence, coverage=None):

return {

'length': len(sequence),

'gc_content': calculate_gc(sequence),

'gc_skew': calculate_gc_skew(sequence),

'coverage': coverage,

'circular': is_circular(sequence)

}

2.2 Model Architecture

import torch

import torch.nn as nn

class PlasFlowV2Model(nn.Module):

def __init__(self, kmer_vocab_size, gene_feature_dim):

super().__init__()

# Branch A: K-mer branch (CNN or Transformer)

self.kmer_embedding = nn.Embedding(kmer_vocab_size, 128)

self.kmer_cnn = nn.Sequential(

nn.Conv1d(128, 256, kernel_size=3),

nn.ReLU(),

nn.MaxPool1d(2),

nn.Conv1d(256, 512, kernel_size=3),

nn.ReLU(),

nn.AdaptiveAvgPool1d(1)

)

# Branch B: Gene content branch

self.gene_encoder = nn.Sequential(

nn.Linear(gene_feature_dim, 256),

nn.ReLU(),

nn.Dropout(0.3),

nn.Linear(256, 128)

)

# Branch C: Structural features

self.structural_encoder = nn.Sequential(

nn.Linear(5, 64),  # length, gc, gc_skew, coverage, circular

nn.ReLU(),

nn.Linear(64, 64)

)

# Fusion layer

self.fusion = nn.Sequential(

nn.Linear(512 + 128 + 64, 256),

nn.ReLU(),

nn.Dropout(0.4),

nn.Linear(256, 128)

)

# Output heads

self.classifier = nn.Linear(128, 4)  # plasmid, chromosome, phage, ambiguous

self.confidence = nn.Linear(128, 1)  # uncertainty estimate

def forward(self, kmer_ids, gene_features, structural_features):

# Branch A

kmer_emb = self.kmer_embedding(kmer_ids)

kmer_out = self.kmer_cnn(kmer_emb.transpose(1, 2)).squeeze(-1)

# Branch B

gene_out = self.gene_encoder(gene_features)

# Branch C

struct_out = self.structural_encoder(structural_features)

# Fusion

combined = torch.cat([kmer_out, gene_out, struct_out], dim=1)

fused = self.fusion(combined)

# Outputs

classification = self.classifier(fused)

confidence = torch.sigmoid(self.confidence(fused))

return classification, confidence

Tasks:

- [ ] Implement k-mer tokenization

- [ ] ORF calling integration (prodigal/pyrodigal)

- [ ] Build gene feature database (rep, mob, ARG profiles)

- [ ] Model training pipeline with validation

- [ ] Uncertainty calibration (temperature scaling, MC dropout)

- [ ] Cross-validation across taxa and length bins

Step 3: Plasmid Annotation

class PlasmidAnnotator:

def __init__(self):

self.mob_suite = MOBsuiteWrapper()

self.arg_db = ARGDatabase(['CARD', 'ResFinder'])

self.bacmet_db = BacMetDatabase()

self.mge_db = MGEDatabase(['ISFinder', 'IntegronFinder'])

self.vfg_db = VFGDatabase()

self.plsdb = PLSDBConnector()

def annotate(self, sequence, sequence_id):

annotations = {}

# MOB-suite analysis

annotations['mobility'] = self.mob_suite.analyze(sequence)

# Returns: conjugative/mobilizable/non-mobilizable

# Plus replicon types (IncF, IncI, etc.)

# Functional genes

annotations['args'] = self.arg_db.search(sequence)

annotations['bacmet'] = self.bacmet_db.search(sequence)

annotations['mges'] = self.mge_db.search(sequence)

annotations['vfgs'] = self.vfg_db.search(sequence)

# Accessory genes

annotations['accessory'] = self.find_accessory_genes(sequence)

# toxin-antitoxin, partition, stability systems

# PLSDB matching

plsdb_match = self.plsdb.search(sequence)

if plsdb_match:

annotations['plsdb_match'] = plsdb_match

annotations['host_metadata'] = plsdb_match.get('host')

annotations['novelty'] = 'known'

else:

annotations['novelty'] = 'novel'

return annotations

Integration Points:

- [ ] MOB-suite wrapper

- [ ] BLAST/DIAMOND search against curated databases

- [ ] PLSDB API/local database connection

- [ ] Gene calling and functional annotation pipeline

- [ ] IntegronFinder integration

- [ ] ISEScan for insertion sequences

Step 4: Chromosome Annotation

class ChromosomeAnnotator:

def __init__(self):

self.gtdb_tk = GTDBTkWrapper()

self.checkm = CheckMWrapper()

self.phaster = PhasterWrapper()

self.arg_db = ARGDatabase()

def annotate(self, sequence, sequence_id):

annotations = {}

# Taxonomy

annotations['taxonomy'] = self.gtdb_tk.classify(sequence)

annotations['quality'] = self.checkm.assess(sequence)

# Prophages

annotations['prophages'] = self.phaster.detect(sequence)

# Genomic islands

annotations['genomic_islands'] = self.detect_islands(sequence)

# ARGs/MGEs (same as plasmid)

annotations['args'] = self.arg_db.search(sequence)

annotations['mges'] = self.find_mges(sequence)

return annotations

Tasks:

- [ ] GTDB-Tk integration

- [ ] CheckM2 wrapper

- [ ] Prophage detection (PHASTER or PhiSpy)

- [ ] IslandViewer integration

- [ ] Shared annotation pipeline with plasmids

Step 5: Risk Assessment

class RiskAssessment:

def calculate_risk_score(self, plasmid_data):

"""

Calculate risk score (0-10) based on multiple factors

"""

score = 0

evidence = []

# Mobility risk (0-3)

mobility = plasmid_data['annotations']['mobility']

if mobility['type'] == 'conjugative':

score += 3

evidence.append("Conjugative plasmid (high mobility)")

elif mobility['type'] == 'mobilizable':

score += 2

evidence.append("Mobilizable plasmid (medium mobility)")

else:

score += 0

# ARG burden (0-3)

args = plasmid_data['annotations']['args']

num_args = len(args)

arg_classes = len(set(arg['class'] for arg in args))

if num_args >= 5 or arg_classes >= 3:

score += 3

evidence.append(f"Multiple ARGs ({num_args} genes, {arg_classes} classes)")

elif num_args >= 3:

score += 2

evidence.append(f"Moderate ARG burden ({num_args} genes)")

elif num_args >= 1:

score += 1

evidence.append(f"Contains ARGs ({num_args} genes)")

# Host range (0-2)

replicon = mobility.get('replicon_type', 'unknown')

broad_host_range = ['IncP', 'IncQ', 'IncW']  # example

if replicon in broad_host_range:

score += 2

evidence.append(f"Broad host range replicon ({replicon})")

elif replicon != 'unknown':

score += 1

evidence.append(f"Known replicon ({replicon})")

# Environmental context (0-2)

context = plasmid_data.get('metadata', {}).get('source', 'unknown')

high_risk_contexts = ['wastewater', 'clinical', 'hospital']

if any(ctx in context.lower() for ctx in high_risk_contexts):

score += 2

evidence.append(f"High-risk environment ({context})")

return {

'score': min(score, 10),  # cap at 10

'risk_level': self.categorize_risk(score),

'evidence': evidence

}

def categorize_risk(self, score):

if score >= 8:

return "HIGH"

elif score >= 5:

return "MEDIUM"

elif score >= 2:

return "LOW"

else:

return "MINIMAL"

Tasks:

- [ ] Define risk scoring criteria

- [ ] Validate against known problematic plasmids

- [ ] Add configurable weights

- [ ] Generate risk reports

Step 6: Visualization

class Visualizer:

def create_circular_plasmid_map(self, plasmid_data, output_file):

"""

Create circular plasmid map with annotations

"""

from Bio.Graphics import GenomeDiagram

from reportlab.lib import colors

# Color scheme

colors_map = {

'ARG': colors.red,

'BacMet': colors.orange,

'MGE': colors.blue,

'VFG': colors.purple,

'MOB': colors.green,

'rep': colors.darkgreen,

'accessory': colors.gray

}

# Create diagram

gd = GenomeDiagram.Diagram("Plasmid Map")

track = gd.new_track(1, greytrack=True)

feature_set = track.new_set()

# Add genes as arrows

for gene in plasmid_data['annotations']['genes']:

color = colors_map.get(gene['type'], colors.lightgray)

feature_set.add_feature(

gene['location'],

color=color,

label=gene['name'],

strand=gene['strand']

)

# Inner rings: GC content, coverage

gc_track = gd.new_track(2, greytrack=False, height=0.3)

self.add_gc_content_ring(gc_track, plasmid_data['sequence'])

# Render

gd.draw(format='circular', circular=True, pagesize='A4')

gd.write(output_file, 'PDF')

def create_interactive_html_report(self, all_results, output_dir):

"""

Create interactive HTML report with Plotly

"""

import plotly.graph_objects as go

from jinja2 import Template

# Generate interactive plots

# - Classification summary (pie chart)

# - Risk distribution (histogram)

# - ARG prevalence (bar chart)

# - Taxonomy tree (sunburst)

# Render with template

# Include embedded plasmid maps, tables, download links

Visualization Types:

- [ ] Circular plasmid maps (GenomeDiagram/circos-style)

- [ ] Linear genome plots with annotations

- [ ] Synteny comparisons (Mauve-style)

- [ ] Interactive dashboards (Plotly Dash)

- [ ] Network graphs (plasmid-host relationships)

📅 Development Roadmap

Phase 1: Foundations (Months 1-2)

Goals: Set up modern infrastructure and baseline functionality

- [ ] Project setup

  - [ ] GitHub repo with CI/CD (GitHub Actions)

  - [ ] Poetry/pip setup for dependencies

  - [ ] Docker containerization

  - [ ] Documentation framework (Sphinx/MkDocs)

- [ ] Data curation

  - [ ] Curate training datasets

    - [ ] Short-read plasmids (10k+ sequences)

    - [ ] Long-read plasmids (1k+ sequences)

    - [ ] Complete genomes with annotations

    - [ ] Phage sequences

    - [ ] Archaea sequences (NEW)

  - [ ] Negative controls (ambiguous sequences)

  - [ ] Split into train/val/test

- [ ] Baseline implementation

  - [ ] Port PlasFlow v1 to modern Python

  - [ ] Implement new preprocessing pipeline

  - [ ] Feature extraction (k-mers, structural)

  - [ ] Simple classifier baseline (Random Forest)

Deliverable: Working baseline classifier with modern stack

Phase 2: Hybrid ML Model (Months 3-4)

Goals: Build and train the advanced classification model

- [ ] Model architecture

  - [ ] Implement k-mer branch (CNN/Transformer)

  - [ ] Implement gene content branch

  - [ ] Implement structural branch

  - [ ] Build fusion layer

  - [ ] Add output heads (classification + confidence)

- [ ] Training pipeline

  - [ ] Data loaders with augmentation

  - [ ] Training loop with validation

  - [ ] Hyperparameter tuning (Optuna)

  - [ ] Model checkpointing

- [ ] Calibration & validation

  - [ ] Temperature scaling for confidence

  - [ ] Cross-validation (5-fold)

  - [ ] Test across length bins (1-5kb, 5-50kb, 50kb+)

  - [ ] Test across taxa (Proteobacteria, Firmicutes, Archaea, etc.)

- [ ] Performance benchmarking

  - [ ] Compare vs PlasFlow v1

  - [ ] Compare vs other tools (PlasClass, mlplasmids, etc.)

Deliverable: Trained, validated model with published benchmarks

Phase 3: Annotation Pipeline (Months 5-6)

Goals: Integrate comprehensive functional annotation

- [ ] Database setup

  - [ ] Download/build local copies:

    - [ ] CARD (ARGs)

    - [ ] ResFinder

    - [ ] BacMet

    - [ ] ISFinder

    - [ ] VFDB

    - [ ] PLSDB

  - [ ] Create index files (BLAST/DIAMOND)

- [ ] Tool integration

  - [ ] MOB-suite wrapper

  - [ ] Prodigal/pyrodigal for ORF calling

  - [ ] BLAST/DIAMOND search

  - [ ] IntegronFinder

  - [ ] ISEScan

  - [ ] GTDB-Tk (optional)

- [ ] Annotation pipeline

  - [ ] Parallel gene search

  - [ ] Result parsing and standardization

  - [ ] Feature overlap resolution

  - [ ] PLSDB matching

- [ ] Output formats

  - [ ] GenBank files

  - [ ] GFF3 files

  - [ ] JSON/TSV tables

Deliverable: Fully annotated plasmid and chromosome outputs

Phase 4: Risk & Visualization (Months 7-8)

Goals: Add risk assessment and rich visualizations

- [ ] Risk framework

  - [ ] Implement scoring algorithm

  - [ ] Validate against known datasets

  - [ ] Generate risk reports (PDF/HTML)

  - [ ] Add configurable parameters

- [ ] Visualization tools

  - [ ] Circular plasmid maps

  - [ ] Linear genome plots

  - [ ] Comparative synteny views

  - [ ] Interactive HTML reports (Plotly)

  - [ ] Summary statistics dashboards

- [ ] Quality control

  - [ ] Add QC metrics throughout pipeline

  - [ ] Generate QC reports

  - [ ] Flag low-quality predictions

Deliverable: Complete analysis pipeline with reports

Phase 5: Packaging & Release (Months 9-10)

Goals: Make it production-ready and user-friendly

- [ ] CLI interface

- plasflow2 classify input.fasta -o output/

- plasflow2 annotate output/plasmids.fasta -o annotated/

- plasflow2 assess-risk annotated/ -o risk_report.html

- plasflow2 plot annotated/plasmid_1.gbk -o plasmid_1.png

- plasflow2 full-pipeline input.fasta -o complete_analysis/

- [ ] Python API

- from plasflow2 import PlasFlow2

- pf = PlasFlow2()

- results = pf.classify("input.fasta")

- pf.annotate(results)

- pf.assess_risk(results)

- pf.generate_report(results, "output/")

- [ ] Documentation

  - [ ] Installation guide

  - [ ] Quick start tutorial

  - [ ] Full API documentation

  - [ ] Example workflows

  - [ ] FAQ and troubleshooting

- [ ] Distribution

  - [ ] PyPI package

  - [ ] Conda package (bioconda)

  - [ ] Docker image (biocontainers)

  - [ ] Singularity container

- [ ] Testing & validation

  - [ ] Unit tests (>80% coverage)

  - [ ] Integration tests

  - [ ] Benchmark datasets

  - [ ] Performance profiling

Deliverable: Published software with comprehensive documentation

🚀 Future Extensions (Phase 6+)

Advanced Features

- [ ] Assembly graph analysis

  - Use graph topology for circularity

  - Resolve plasmid boundaries better

- [ ] Metagenomic binning integration

  - Accept MAGs as input

  - Co-analyze plasmids with host genomes

- [ ] Phylogenetic analysis

  - Build plasmid phylogenies

  - Identify transmission networks

- [ ] Web interface

  - FastAPI backend

  - React frontend

  - Job queue (Celery/Redis)

  - User accounts and data management

Research Features

- [ ] Time-series analysis

  - Track plasmid evolution

  - Detect ARG acquisition events

- [ ] Comparative genomics

  - Multi-sample comparison

  - Pangenome analysis

- [ ] Machine learning updates

  - Active learning for continuous improvement

  - Semi-supervised learning on unlabeled data

- [ ] Community features

  - Share annotations to PLSDB

  - Crowdsourced validation

  - Plugin system for custom annotation

📊 Success Metrics

Technical Metrics

- Classification accuracy: >96% (maintain PlasFlow v1 level)

- Archaea support: >90% accuracy on archaeal sequences

- Short sequence handling: >85% accuracy on 500-1000bp

- Long-read support: >95% accuracy on Nanopore/PacBio

- Speed: <1 minute per Mb on standard hardware

- Memory: <16GB RAM for typical genomes

Usability Metrics

- Installation time: <10 minutes

- Documentation completeness: 100% API coverage

- Test coverage: >80%

- User satisfaction: Measured via GitHub issues/feedback

Impact Metrics

- Citations: Track academic usage

- Downloads: Conda/PyPI download counts

- Community: GitHub stars, forks, contributions

- Applications: Case studies, publications using PlasFlow v2

🛠️ Technology Stack Summary

| Component | Technology |
| --- | --- |
| Language | Python 3.10+ |
| ML Framework | PyTorch 2.x |
| Data Processing | BioPython, pandas, numpy |
| Databases | CARD, PLSDB, VFDB, BacMet |
| Annotation | prodigal, BLAST/DIAMOND, MOB-suite |
| Visualization | matplotlib, plotly, GenomeDiagram |
| CLI | Click or Typer |
| Testing | pytest, hypothesis |
| Documentation | Sphinx, MkDocs |
| Packaging | Poetry, setuptools |
| Containers | Docker, Singularity |
| CI/CD | GitHub Actions |
| Code Quality | black, ruff, mypy |

📝 Getting Started with Development

1. Repository Structure

plasflow2/

├── src/

│   ├── plasflow2/

│   │   ├── __init__.py

│   │   ├── classify/        # Classification module

│   │   ├── annotate/        # Annotation module

│   │   ├── risk/            # Risk assessment

│   │   ├── visualize/       # Visualization

│   │   ├── utils/           # Utilities

│   │   └── cli.py           # CLI entry point

├── data/

│   ├── models/              # Trained models

│   ├── databases/           # Local DB copies

│   └── test/                # Test datasets

├── tests/

│   ├── unit/

│   └── integration/

├── docs/

├── notebooks/               # Jupyter notebooks for demos

├── docker/

├── pyproject.toml

├── README.md

└── LICENSE

2. Initial Setup Commands

# Clone repo

git clone https://github.com/yourusername/plasflow2

cd plasflow2

# Create conda environment

conda create -n plasflow2 python=3.10

conda activate plasflow2

# Install dependencies

pip install -e ".[dev]"

# Download databases (interactive script)

python scripts/download_databases.py

# Run tests

pytest tests/

# Build documentation

cd docs && make html

3. Development Workflow

- Create feature branch

- Write tests first (TDD)

- Implement feature

- Run tests and linting

- Update documentation

- Submit PR with benchmark results

🤝 Collaboration & Contribution

Roles Needed

- ML Engineers: Model architecture and training

- Bioinformaticians: Database curation, validation

- Software Engineers: Pipeline optimization, packaging

- Data Scientists: Risk assessment, statistics

- UI/UX Designers: Visualization and reports

- Technical Writers: Documentation

Contribution Guidelines

- Follow PEP 8 style guide

- Write tests for all new features

- Document all public APIs

- Use type hints

- Submit small, focused PRs

📚 References & Resources

Key Papers

- Original PlasFlow: Krawczyk et al. (2018) NAR

- MOB-suite: Robertson & Nash (2018)

- PLSDB: Galata et al. (2019)

Similar Tools to Compare Against

- PlasClass

- mlplasmids

- PlasmidFinder

- RFPlasmid

Useful Datasets

- PLSDB (plasmid database)

- RefSeq plasmids

- Archaeal genomes (JGI, NCBI)

- Benchmark datasets from PlasFlow paper

✅ Next Steps

Immediate Actions (Week 1)

- [ ] Set up GitHub repository

- [ ] Create project structure

- [ ] Set up development environment

- [ ] Start data curation for training

- [ ] Draft technical specification document

- [ ] Identify collaborators/contributors

Month 1 Goals

- [ ] Complete baseline implementation

- [ ] Curate initial training dataset (5k+ sequences)

- [ ] Set up CI/CD pipeline

- [ ] Write contribution guidelines

- [ ] Create project roadmap board (GitHub Projects)

This roadmap is a living document. Update as development progresses and requirements evolve.